THE MATCH

# Session Report — June 6, 2026

Eagle Eye feature work is on branch feat/eagle-eye-upgrades (build-verified, not device-tested, not deployed); docs/process changes are on main.

## 1. GolfNow affiliate

- Researched the GolfNow Affiliate & Partner API: REST/JSON + OAuth 2.0, ~$3.00/round, an application-gated partnership (not instant self-serve).

- The home-screen “Book a Tee Time” card links to a bare golfnow.com URL — no affiliate tag, so it currently earns $0 on every booking it sends.

- Entity = Open Scaffold Labs, LLC; submitter = Dale (Account Holder).

- STATUS: Dale submitted the GolfNow partnership application (2026-06-06). Awaiting GolfNow review/approval.

- Next on approval: swap the bare home-screen link for the affiliate-tagged link so bookings are attributed and earn commission.

- Deliverables: golfnow-affiliate-application.md, GolfNow-Partnership-for-Dale.docx.

## 2. Eagle Eye regression — diagnosed & fixed

- Eagle Eye = the whole GPS/course-distance experience (satellite map + live yardages), not just the photo rangefinder.

- Root cause (verified 3 ways): the OSM proxy tried the dead overpass.kumi.systems mirror first with no per-mirror timeout → fetches hung → app dropped into the degraded “wrong pins / off distances / lag” mode. External mirror rot (~late May), no code change on our side. Live-tested: kumi dead, lz4/main healthy (~0.6s).

- The 2026-06-01 session had correctly fixed this, but the whole session was reverted 2026-06-02 (it also broke the pin/tee design) — throwing out the good fix with the bad.

- Fix: server-only change on branch fix/osm-mirror-only — reorder mirrors to [lz4, main, kumi] + 10s per-mirror timeout. Pushed (not yet merged to main).

## 3. Course-data strategy

- The competitive gap vs 18Birdies/TheGrint: they run verified course DBs; we’re on crowd-sourced OSM.

- Researched providers: Golf Intelligence (only public pricing — $399–$5,999/mo, ~$0.18–$0.35/golfer/yr, 99.9% SLA + green-slope data), iGolf & GolfLogix (device-grade, quote-only), golfapi.io, Golfbert.

- Recommendation: trial Golf Intelligence free tier; keep OSM as fallback. Deliverable: Course-Data-Provider-Comparison.docx.

## 4. Eagle Eye improvements built (branch feat/eagle-eye-upgrades)

All build-verified, geo tests 21/21, NOT device-tested, NOT deployed:

- Pull-to-refresh data-loss fix — course + hole persist and resume on any reload.

- Wake Lock — screen stays awake on a course.

- Plays-like on the live GPS number — wind/temp/altitude.

- geo.js + geo.test.mjs — proven math core, 21/21 Node tests.

- Feature A: tap-to-measure — tap the satellite for carry + to-green.

- Feature B: Front/Center/Back green from OSM green polygons; falls back to single number when no polygon.

- Feature flags ENABLE_TAP_MEASURE / ENABLE_FCB — one-line kill switches.

- GPS pill is tappable — turn GPS on / refresh exact location.

## 5. Empirical verifications

- OSM green-polygon coverage: 11/11 courses sampled (US munis, UK links, Australia, small-town) have green polygons, 0 node-only → F/C/B viable on free OSM.

- leaflet-rotate click→latlng: could not resolve from the sandbox (fetch timed out) → device-test item; one-line fallback identified.

## 6. Planning & process

- Audited next-level build plan filed to wiki/synthesis.

- Fixed stale main: pushed the marketing commit + diagnosis log to main.

- Codified “Push & branch discipline” in the-match CLAUDE.md: docs→main, untested code→branch.

- Anti-patterns added to the OpenScaffold wiki: #21 (don’t ask Matt for facts already in the stack) and #22 (don’t let main go stale) — pushed, Pinecone-synced, #22 verified in reminder bucket.

- Roll Call passed at session start (24/24 green).

# What still needs to be done

## The gate (Matt, on a course)

- On-course device test — tap-to-measure accuracy (and under map rotation), F/C/B vs a yardage book, pull-to-refresh resume, wake lock, GPS-pill refresh. Everything else waits on this.

## Ship steps (Matt triggers — they deploy)

- Merge fix/osm-mirror-only → main — reliability fix; safe to ship now, independent of the features.

- Merge feat/eagle-eye-upgrades → main once device-tested — flags allow shipping dark.

- Preview smoke-test → deploy.

## Smaller / optional

- G3 — confirm rotation→tap on device (fallback known).

- OSM parser fixture test — conscious skip; the risky math is already unit-tested.

## Bigger picture (when ready)

- GolfNow: Dale’s application submitted → await approval → wire the affiliate-tagged link into the home-screen card.

- Trial Golf Intelligence (free tier) for true F/C/B everywhere + green-slope data to feed the AI caddie.

Commit map — main: c560a41, 72bcf46, 18bff4e, 0c94c64 · feat/eagle-eye-upgrades: 438bdb5, 86a4c02, c6899ec, 35182ec, f365ecf, 03b12c2, 2d34ec0, dcebede · fix/osm-mirror-only: f26768f · openscaffold-wiki: 817eaa5, 16e2a5e.